Photo Studio Management System

Synopsis

Prithvijit Francis Dey (     )

Table of Contents

1.	Introduction & Objective	3

1.1	Introduction	3

1.2	Objective	3

3.	Project Category	4

4.	Hardware and Software Specification	4

4.1	Hardware Requirement	4

4.2	Software Requirement	4

5.	REQUIREMENTS AND ANALYSIS	4

5.1	Problem Definition	4

5.2	Requirements Specification	6

5.2.1	Functional Requirement	6

5.2.2	Technical Specification	8

5.3	Planning and Scheduling	9

5.3.1	Gantt chart	9

5.3.2	Tracking Gantt	9

5.3.3	Pert Chart	10

6.	Scope of the Solution	10

7.	Analysis	11

7.1	Context Diagram	11

7.2	0-Level DFD	11

7.3	1-Level DFD	12

7.4	2-Level DFD	14

7.5	E-R Diagram	15

7.6	Class Diagram	18

8.	Database & Table Details	19

9.	Complete Structure	19

9.1	Module Description	19

9.2	estimation	20

9.2 	Data Structure	21

9.4	Implementation Methodology	23

9.5	List of Reports	23

11.	Implementation of Security Mechanism at Various Levels	23

12.	Future Scope & Further Enhancement of the Project	24

13.	Bibliography	24

# Introduction & Objective

## Introduction

With the advance of Information Technology and digitalization, work of a photo studio has become more and more complicated as technology now provides lots of scope in the area of a photography and media. Eventually the demands of the customers are increasing and it is being more hectic for a photo studio owner to cop up with these. Customers now expect that the studio would keep track of his photos developed in the studio forever, not only that, they want the studio to customize their photos and keep track of them as well. They expect a quick delivery without any delay. It is really difficult to meet the expectations without proper tracking system. That’s where Photo Studio Management System comes in. It is going to be developed to fulfill all the needs of a photo studio.

## Objective

Photo Studio Management System (will be referred as PSMS in this document) is an under development application that contains all the features a photo studio manager expects to manage his studio. It is going to be developed such a way that the Graphical User interface would be very easy to understand as a photo studio owner might not be very user friendly. It has many features like, a person can manage his employee details, a person can manage his customers, keep track of his work progress, his income/ expense, his delivery date, work progress etc. A photo editor will also be available for editing photos and save them in database. A trainee management feature has also been entered if a studio provides training to people. In short, this software will be sufficient to control all the things in a photo studio.

# 3.	Project Category

This software will follow Object Oriented Programming Paradigm and use below mentioned areas.

OOP Language: C#

RDBMS:  MySQL 5.5.15

Networking:  TCP/IP

Applications: Expert Systems

# 4.	Hardware and Software Specification

## 4.1	Hardware Requirement

- Disc capacity : 10 MB of available hard disk space

- RAM : 1 GB (32 Bit) or 2 GB (64 Bit)

- Processor : 1.6GHz or faster

- DVD-ROM Drive / USB Port

## 4.2	Software Requirement

- Windows XP (x86) with Service Pack 3 / Windows Vista (x86 & x64) with

Service Pack 2 / Windows 7 (x86 & x64)

- Microsoft .NET 4.0

# 5.	REQUIREMENTS AND ANALYSIS

## 5.1	Problem Definition

In our country blood crisis is a problem. In this situation we are trying to find out some alternative ways to solve this crisis.  Photo Studio Management System is an effort to alleviate this issue.

Generally it takes long time to give service to the needy patients in traditional system, to avoid this time consuming process we are coming up with PSMS. Computerized PSMS solution will be more efficient and it will save time by enabling search, querying the information faster. We can gather information through JAVA enabled mobile devices also and store into the main Server system. We can communicate with large number of people through the web client any time anywhere. Register and Update process will take less effort.

Storing blood in blood bank is expensive and sometimes blood is wasted due to lack of maintenance. PSMS will manage donors and patient such a way that we can save and utilize blood for saving life.

Blood gets expired after certain duration being properly stored also. Our PSMS will overcome this issue by managing the need and supply in an efficient manner

The main purpose of Photo Studio Management System is to bring up a unified process of blood donation and better utilize the donated blood. Below diagram shows the different stake holders of PSMS.

The main features of Photo Studio Management System:

- Secure user login and data access

- Computerized records of Donor details and Patient requirements

- Query & update donor information from various clients like Desktop, Mobile, Web client.

- Generate testimonial to encourage the donor.

- Manage the financial transactions& donations.

- Share and update in social networking site.

.

## 5.2	Requirements Specification

### 5.2.1	Functional Requirement

#### 5.2.1.1	Add Donor

Introduction:

Register a new Donor.

Input:

Relevant Donor data like name, address, contact number, blood group, date of birth.

Processing:

Admin will enter the data in the PSMS and create a new Donor entry.

Output:

The PSMS will generate a donor I for future reference.

#### 5.2.1.2	Patient Requirement Registration for Blood

Introduction:

Patient can register for blood.

Input:

Patient will enter data like name, address, blood group, admitted hospital address, date of need.

Processing:

The PSMS will check for availability and create the registration confirmation.

Output:

The PSMS will generate a Case ID for future reference.

#### 5.2.1.3	Search donor

Introduction:

Anyone can search for blood.

Input:

He will enter data like Blood group, area, date of need.

Processing:

The PSMS will search for the requirement.

Output:

The PSMS will display the search result.

#### 5.2.1.4	Make a donation

Introduction:

People can donate money to encourage the volunteers and bear the expenses.

Input:

Admin will enter the name, amount, and address etc. data in the PSMS.

Processing:

The PSMS will create a new financial donor entry.

Output:

The PSMS will generate financial donation details.

#### 5.2.1.5	Create an Event

Introduction:

In PSMS blood donation events can be created.

Input:

Admin will enter the Event name, venue, requirements and date etc. data in the PSMS.

Processing:

The PSMS will create a new event entry.

Output:

The PSMS will generate an upcoming event ID and details.

#### 5.2.1.6	Mobile data entry & query

Introduction:

PSMS data can be entered and queried using a mobile device.

Input:

User will enter the registration details, donor information in the mobile device.

Processing:

The device will stored the entered data and sync with Server while manual sync operation. While querying device will search its internal storage for the query and display the result.

Output:

The mobile device will display the search result.

#### 5.2.1.7	Web data entry & query

Introduction:

PSMS data can be entered and queried using a web interface.

Input:

Admin will new donor details, event details as well as search query.

Processing:

Web interface will store new entry in the Google doc storage and while searching it will search its internal storage. Web interface will sync with main server while manual sync.

Output:

Website will show all the related information.

### 5.2.2	Technical Specification

Front End/ GUI Tools:  Windows Presentation Framework (WPF)

IDE: Visual Studio 2010

Framework: Microsoft .NET 4.0

Database: MySQL

Database Tool: MySQL workbench CE

Operating Systems: Windows XP, Windows 7

Cloud Technology: Google Drive, Google forms

## 5.3	Planning and Scheduling

### 5.3.1	Gantt chart

### 5.3.2	Tracking Gantt

### 5.3.3	Pert Chart

# 6.	Scope of the Solution

Photo Studio Management System is not a substitute of blood bank or blood donation camps. This is a parallel eco-system along with other existing system to improve & utilize the blood donation process.

This application will be developed for Windows operating system (Win7, Win XP) only; in future we are planning to make it runnable under LINUX, MAC operating system also.

In case of mobile client we would develop it for java supported mobiles only; in future we would extend it to make it runnable under other mobile operating systems like Android, iOS or Windows Mobile OS.

Our web client will be developed using Google App Framework& Google Doc interface. Web client & Mobile client will not be synced automatically; it will require a manual sync with the server.

It is under a continuous process of development and we are working hard to make it perfect and error free project.

# Analysis

## Context Diagram

## 0-Level DFD

## 1-Level DFD

## 2-Level DFD

## E-R Diagram

We will design a RDBMS for Photo Studio Management System. The entities and their attributes are listed below. Attributes in Bold letter is the unique key.

| Entities | Attributes |
| --- | --- |
| customers | customerId, customerName, customerAddress, customerEmail, customerContactNumber |
| employees | employeeId, employeeName, employeeAddress, employeeJoinDate, employeeQualification, employeeContactNumber, employeeEmail, employeeContractDetails, employeeDOB |
| trainees | traineeId, traineeName, traineeEmail, traineeQualification, traineeAddress, traineeContactNumber, traineePaymentStatus |
| workDetails | workId, customerId, employeeId, workDeadline, workDescription |
| accounts | amountId, amountDescription, amountType, accountBalance, amountalue |
| workStatus | workId, workProgress, workLeft |
| lossProfitDetails | transactionId, transactionAmount, transactionType, transactionDetails, monthlyIncome |
| editedData | editedDataId, workId, customerId |

Relationship between Entities:

- Photo Studio Management System has  employees  1 : N

- Photo Studio Management System has  customers 1 : N

- Photo Studio Management System manages  trainees 1 : N

- Photo Studio Management System manages accounts 1 : 1

- Customers pay to accounts N:1

- Employees receive from accounts N:1

- Photo Studio Management System monitors work status 1 : N

- Photo Studio Management System monitors lossProfitDetails 1 : 1

- Accounts affects lossProfitDetails 1 : 1

- Employees  report to work status N:N

- Photo Studio Management System adds workDetails 1 : N

- Employees check workDetails N : N

- Employees edit editedData N : N

- Employees train trainees N : N

- Admin organizes events→1:1

## Class Diagram

# 8.	Database & Table Details

The database used for this software is called PSMSdb. A screenshot from the MySQl workbench is given below. It shows the tables and its columns. The first column is the primary key.

# 9.	Complete Structure

## 9.1	Module Description

The main components of Blood Donation Management system are:

- PSMS Server

This is the backbone of PSMS.  This dedicated server stores all the data and handles the business logic of the software. It also handles interaction with clients and data syncing. This is divided into two major blocks.

  - PSMS Engine: This is the controller of PSMS. This takes decision based on the business logic and employs other components.

  - PSMS Database: This is the centralized storage of all PSMS data.

- PSMS Desktop Client

This is the full functionality client of PSMS which will be deployed on desktop computers and laptops.

- PSMS Web Client

This is the limited functionality client which can be accessed using any web browser.

- PSMS Mobile Client

This is the limited functionality client which can be accessed using any mobile devices such as Mobile phone, tabs & pads.

- PSMS Sync Manager

This component handles the data syncing between server and web & mobile clients.

## 9.2	estimation

## 9.2 	Data Structure

DonorInfo

public class DonorInfo { public string id { get; set; } public string name { get; set; } public string bloodGroup { get; set; } public string phone { get; set; } public string address { get; set; } public DateTime lastDonateDate { get; set; } public DateTime dob { get; set; } }

EventInfo

public class EventInfo { public string id { get; set; } public string eventTitle { get; set; } public DateTime eventDoe { get; set; } public string eventVenue { get; set; } public string eventGoal { get; set; } }

ExpenseInfo

public class ExpenseInfo { public string id { get; set; } public string purpose { get; set; } public DateTime doe { get; set; } public string expensed_by { get; set; } public double amount { get; set; } }

FundInfo

public class FundInfo { public string id { get; set; } public string wellwisher_name { get; set; } public string contact { get; set; } public DateTime dod { get; set; } public string received_by { get; set; } public double amount { get; set; } }

MemberInfo

public class MemberInfo { public string id { get; set; } public string name { get; set; } public DateTime doj { get; set; } public string address { get; set; } public string phone { get; set; } }

PatientInfo

public class PatientInfo { public string id { get; set; } public string name { get; set; } public string bloodGroup { get; set; } public int age { get; set; } public string address { get; set; } public string phone { get; set; } public string admittedAddress { get; set; } public DateTime expectedDate { get; set; } public string assignedDonor { get; set; } public string donorContact { get; set; } }

TodoInfo

public class TodoInfo { public string id { get; set; } public DateTime date { get; set; } public string details { get; set; } }

WellWisherInfo

public class WellWisherInfo { public string id { get; set; } public string name { get; set; } public string address { get; set; } public DateTime doj { get; set; } public string phone { get; set; } public string remarks { get; set; } }

## 9.4	Implementation Methodology

- Object Oriented Programming methodology will be adopted

- User interface development will be done in MVC architecture using Windows Presentation Framework.

- Relational DBMS MySQL will be used to implement & execute SQL query to database.

- Agile Software Development model will be used while developing this software.

## 9.5	List of Reports

List of reports that are likely to be generated in this software are given below:

- Photo Studios will be  given a certificate as a token of appreciation

- List of donors can be generated

- List of patients can be generated

- List of members can be generated

- Event details can be generated

- Fund details can be generated

- Yearly donation report can be generated

- Case study report can be created

# 11.	Implementation of Security Mechanism at Various Levels

- This software requires a valid password to login and then it allows using any of its features.

- The login password will be saved in encrypted format in database.

- This software will use Google open-id authentication for web interface.

# 12.	Future Scope & Further Enhancement of the Project

This application will be developed for Windows operating system (Win7, Win XP) only; in future we are planning to make it runnable under LINUX, MAC operating system also.

In case of mobile client we would develop it for java supported mobiles only; in future we would extend it to make it runnable under other mobile operating systems like Android, iOS or Windows Mobile OS.

Our web client will be developed using Google App Framework& Google Doc interface. Web client & Mobile client will not be synced automatically; it will require a manual sync with the server. It is under a continuous process of development and we are working hard to make it perfect and error free project

# 13.	Bibliography

- http://en.wikipedia.org

- http://msdn.microsoft.com/en-us/

- http://www.microsoft.com/en-us/default.aspx

- http://www.codeplex.com/

- http://stackoverflow.com/

- http://www.codeguru.com/

- http://www.w3schools.com

- www.mysql.org